## Slide 1: Dumfries Pressure Zone Elevated Water Storage Tank Project
February 13, 2017
SA Project Manager: David L. Guerra, P.E.
Design Engineer: Hazen & Sawyer

## Slide 2: Agenda
Purpose of the Project
Project History
  Preliminary Design Parameters
  Anticipated Project Duration
  Next Steps
  Contacts
  Q&A

## Slide 3: Purpose of the Project
Improve Service and Reliability to the Community
  Provides additional storage volume to help maintain system pressures during peak demands
  Provides fire protection storage at build-out
  Provides emergency storage in the event of a main break or power outage
  Improves operational efficiency

## Slide 4: Project History
Tank requirement identified in the late 1990’s with the County’s development of the Cherry Hill Sector Plan
Tank shown on the 2003 PWC Comprehensive Plan Map
Tank introduced in the Service Authority’s 2005 Capital Improvement Program
Site easement, access road and water main provided for by the Developer per proffer agreements
Preliminary Engineering Report (PER) completed in October 2016 by the Service Authority’s design consultant

## Slide 5: Preliminary Design Parameters
Style
  Hydropillar – steel bowl with steel fluted column base (most common style in PW County)
  Site will incorporate the Service Authority’s standard security features of fencing and lighting
Size & Dimensions
  2 million gallon capacity
  Upper bowl diameter about 100 feet
  Base diameter about 75 feet
  Tank height approximately 115 feet

## Slide 6: Service Authority’s 2 MG Dominion Valley Tank

## Slide 7: Service Authority’s 2 MG Gainesville Tank

## Slide 8: Overall Aerial View
River Heritage Blvd.
Potomac Shores Pkwy.

## Slide 9: Site Aerial View
Tank Site
River Heritage Blvd.

## Slide 10: Preliminary Site Layout

## Slide 11: Anticipated Project Schedule
  Design and Permitting:
  March 2017 – February 2019
  Community Outreach: Ongoing
  PWC Public Facility Review Process:
  June 2017 – October 2017
  Start of Construction:
  Spring 2019
  Construction Duration:
  18 to 24 Months

## Slide 12: Next Steps
Begin Final Design
Start PWC Public Facility Review (PFR) Process
  Submit application and documentation showing the project satisfies the intent of the approved comprehensive plan
  Hold additional public meetings as needed
  County sends out notification of a public meeting to all impacted residents
  Public can provide input at Planning Commission meeting
Design continues to meet PFR approval requirements

## Slide 13: Contacts
  Service Authority’s Community Relations Liaison
  Marlo Thomas Watson
  571-285-8127
  Project Email: dumfriestank@pwcsa.org
  Project Website: http://pwcsa.org/dumfries-tank-project

## Slide 14: Q & A
Questions?